# Personal Blog Portal

For B2B Hiring (HR/Recruiters)

## Project Overview

- Showcase your professional profile, daily updates, and achievements

- Allow HR/Recruiters to view your portfolio and submit job inquiries

- Simple admin dashboard for you to manage content with CRUD operations

## Recommended Tech Stack

| Component | Solution | Why This Choice |
| --- | --- | --- |
| Frontend | HTML + CSS + JS | Zero dependencies, fast load times |
| Database | Firebase Firestore | Free tier (1GB), no server management |
| Auth | Firebase Authentication | Simple email login for admin only |
| Hosting | Netlify or Vercel | Free, automatic deploys from Git |

## MVP Features (Week 1)

### Public Portal (What Visitors See)

- About/Profile section

- Blog posts/Daily updates (latest 5-10 posts)

- Certificates gallery (image display)

- Job inquiry form (gated - captures email)

- Simple search/filter functionality

### Admin Dashboard (Your Control)

- Secure login page (Firebase Auth)

- Add/Edit blog posts (Create, Read, Update, Delete)

- Upload & manage certificates

- View job inquiries (see who's interested)

- Quick publish/unpublish toggle for posts

## Project File Structure

your-portal/

- index.html — public profile page

- blog.html — blog posts list

- certificates.html — certificates gallery

- job-form.html — job inquiry form

- admin/ — admin panel folder

- ├ dashboard.html — control center

- ├ add-post.html — write blog posts

- └ admin.js — CRUD logic

- css/ — styling

- └ style.css

- js/ — JavaScript logic

- ├ firebase-config.js

- └ app.js

## Implementation Timeline

Total: 60 hours

### Week 1: Frontend + Admin Setup (15 hours)

- Create HTML templates for all pages

- Design responsive CSS

- Build basic admin dashboard UI

### Week 2-3: Firebase Integration (20 hours)

- Set up Firebase project

- Connect authentication

- Build CRUD operations for posts

- Test all functionality

### Week 4: Deployment + Polish (10 hours)

- Deploy to Netlify/Vercel

- Set custom domain

- Final testing and bug fixes

## What I Can Build For You

- Complete frontend template — Beautiful, professional HTML portal that HR recruiters love

- Admin dashboard — Simple forms to add posts, upload certificates, view job inquiries

- Firebase setup guide — 5-minute walkthrough to connect your database

- Deployment guide — Push to Netlify (your live portal in 2 minutes)

Ready to start building?

Tell me:

- What's your name & current job title? (for the profile)

- Do you want a modern design or minimal/simple design?

- Shall I start with the HTML template first?

I'll build this step-by-step with your approval before each section. ✓